Replit MVP Implementation Brief

Industry Expert Mentorship Marketplace

Purpose: Paste this document into Replit Agent as the implementation input for building the first MVP. The MVP should prioritize speed, smoothness, and validation over perfection.

# 1. Product Summary

Build a responsive web marketplace that connects knowledge seekers with experienced industry specialists for paid guidance sessions. The platform is similar in spirit to Upwork/Clarity, but focused on mentorship, career advice, troubleshooting, and practical industry knowledge.

| Item | Decision |
| --- | --- |
| Product type | Two-sided marketplace for mentorship and expert advice |
| Primary users | Mentees / knowledge seekers and mentors / industry experts |
| Initial geography | Global |
| Initial niche recommendation | Finance, accounting, audit, banking, CFO/FP&A, ACCA/CA/CFA career guidance, digital marketing, engineering |
| Revenue model | Commission on paid bookings; later email packages and premium placement |
| MVP goal | Prove that users will book and pay for sessions with real experts |

# 2. MVP Principle

Do not build a complete Upwork clone. Build the smallest platform that allows real users to find a mentor, book a session, pay, and attend the call.

Use existing services for hard problems: Stripe for payments, Google Meet/Zoom/Calendly for scheduling and calls.

Do not build custom video infrastructure in V1.

Do not build mobile apps in V1. Make the web app fully responsive.

Manually approve mentors in V1 to protect quality and trust.

Prioritize trust, mentor quality, and smooth booking over advanced features.

# 3. Recommended Tech Stack

| Layer | Choice | Reason |
| --- | --- | --- |
| Frontend | Next.js + React + TypeScript | Fast, scalable, common in Replit, good for SEO |
| Styling | Tailwind CSS + shadcn/ui | Fast polished UI with reusable components |
| Backend/Auth/DB | Supabase | PostgreSQL, auth, storage, APIs, admin dashboard |
| Hosting | Vercel or Replit Deployments | Fast deployment; Replit can be used for MVP preview |
| Payments | Stripe Checkout / Stripe Connect later | Simple payment collection; marketplace payouts later |
| Scheduling | Calendly or Google Calendar link in V1 | Avoid complex calendar engineering initially |
| Video | Google Meet or Zoom link | Avoid custom WebRTC and scaling risk |
| Emails | Resend or Supabase email templates | Booking confirmations and notifications |

# 4. User Roles

## 4.1 Mentee / Knowledge Seeker

Can browse mentors without logging in.

Must sign up/login before booking or messaging.

Can filter mentors by industry, topic, language, price, rating, and availability.

Can view mentor profile, intro video, credentials, rates, packages, reviews.

Can book a session and pay online.

Can see upcoming and past bookings in dashboard.

Can leave a review after completed session.

## 4.2 Mentor / Industry Expert

Can create mentor profile after signup.

Can add expertise, industry, experience years, languages, hourly rate, intro video link, profile photo, credentials.

Can define available packages: 30-min call, 60-min call, email guidance package.

Mentor profile remains pending until admin approval.

Can see bookings and update booking status.

Can receive reviews after sessions.

## 4.3 Admin

Can approve/reject mentors.

Can feature mentors.

Can view users, mentors, bookings, payments, and reviews.

Can manually resolve disputes in V1.

Can deactivate profiles if needed.

# 5. MVP Screens

| Screen | Purpose |
| --- | --- |
| Homepage | Explain value proposition, show search bar, categories, featured mentors, CTA for mentees and mentors |
| Mentor listing | Grid/list of mentors with filters: category, industry, topic, rate, language, rating |
| Mentor profile | Bio, intro video, expertise, credentials, rates, packages, reviews, book button |
| Login/signup | Email/password and Google login if feasible |
| Mentee dashboard | Upcoming bookings, past bookings, reviews to submit, profile settings |
| Mentor onboarding | Form to create mentor profile and submit for approval |
| Mentor dashboard | Bookings, profile status, profile edit, earnings placeholder |
| Booking page | Select package/session type, date/time placeholder, confirm and pay |
| Payment success | Confirmation, next steps, meeting link details |
| Admin dashboard | Approve mentors, view bookings and users |
| Static pages | About, How it works, Become a mentor, Terms, Privacy, Contact |

# 6. Core User Journey

## 6.1 Mentee Journey

User lands on homepage and understands that they can talk to real industry experts.

User searches or browses by category/topic such as Finance Career, CFO Advice, ACCA Guidance, Job Interview Prep.

User opens mentor profile and reviews credibility, rate, language, intro video, and reviews.

User selects a package: 30-min call, 60-min call, or email guidance.

User signs up/logs in.

User pays through Stripe Checkout.

Booking is created with status paid/pending_schedule.

User receives confirmation and instructions to schedule/attend call.

After session, user leaves rating and review.

## 6.2 Mentor Journey

Mentor signs up and selects Become a Mentor.

Mentor completes profile with expertise, credentials, intro video link, rate, languages, and packages.

Profile status becomes pending.

Admin reviews and approves mentor.

Approved profile becomes searchable.

Mentor receives booking notification.

Mentor conducts session through Google Meet/Zoom/Calendly.

Mentor marks session complete or admin updates status in V1.

# 7. V1 Feature Scope

## 7.1 Must Build

Responsive web app.

Authentication for mentees and mentors.

Mentor profiles with approval status.

Mentor search and filtering.

Booking flow with package selection.

Stripe Checkout payment.

Dashboard for mentees and mentors.

Reviews after completed session.

Basic admin dashboard.

Email confirmation after booking.

## 7.2 Do Not Build in V1

Native iOS/Android apps.

Custom video calls.

AI matching algorithm.

Complex chat system.

Automated mentor payouts.

Advanced dispute system.

Enterprise analytics.

Multi-language full translation system.

Subscription model.

# 8. Database Schema for Supabase

Use PostgreSQL tables. Use UUID primary keys. Enable Row Level Security where applicable. Replit should generate migrations or SQL setup scripts.

## profiles

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid primary key references auth.users(id) | User id |
| full_name | text | Name |
| role | text check in mentee, mentor, admin | User role |
| avatar_url | text nullable | Profile image |
| email | text | Email |
| created_at | timestamp default now() | Created date |

## mentor_profiles

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid primary key default gen_random_uuid() | Profile id |
| user_id | uuid references profiles(id) | Owner user |
| headline | text | Short professional title |
| bio | text | Detailed bio |
| industry | text | Primary industry |
| expertise_tags | text[] | Tags |
| years_experience | int | Experience |
| languages | text[] | Urdu, English, Arabic, Spanish, French etc. |
| hourly_rate | numeric | Default hourly rate |
| intro_video_url | text nullable | YouTube/Vimeo/Storage URL |
| linkedin_url | text nullable | LinkedIn |
| status | text default pending | pending/approved/rejected/suspended |
| is_featured | boolean default false | Featured flag |

## packages

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid primary key | Package id |
| mentor_id | uuid references mentor_profiles(id) | Mentor |
| title | text | 30-min call etc. |
| description | text | Package details |
| type | text | video/email/bundle |
| duration_minutes | int nullable | Call duration |
| price | numeric | Package price |
| is_active | boolean default true | Active package |

## bookings

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid primary key | Booking id |
| mentee_id | uuid references profiles(id) | Mentee |
| mentor_id | uuid references mentor_profiles(id) | Mentor |
| package_id | uuid references packages(id) | Selected package |
| status | text | pending_payment/paid/scheduled/completed/cancelled/refunded |
| scheduled_at | timestamp nullable | Session time |
| meeting_link | text nullable | Meet/Zoom/Calendly link |
| amount | numeric | Paid amount |
| platform_fee | numeric | Commission |
| created_at | timestamp default now() | Created date |

## payments

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid primary key | Payment id |
| booking_id | uuid references bookings(id) | Booking |
| stripe_session_id | text | Stripe Checkout session |
| stripe_payment_intent | text nullable | Stripe PI |
| amount | numeric | Amount |
| currency | text default usd | Currency |
| status | text | pending/paid/failed/refunded |
| created_at | timestamp default now() | Created date |

## reviews

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid primary key | Review id |
| booking_id | uuid references bookings(id) | Booking |
| mentor_id | uuid references mentor_profiles(id) | Mentor |
| mentee_id | uuid references profiles(id) | Mentee |
| rating | int check between 1 and 5 | Rating |
| comment | text | Review text |
| created_at | timestamp default now() | Created date |

## categories

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid primary key | Category id |
| name | text | Category name |
| slug | text unique | URL slug |
| description | text nullable | Description |

# 9. Payment Logic

Use Stripe Checkout for V1.

When user clicks Book Now, create booking with pending_payment status.

Create Stripe Checkout session for selected package price.

On successful payment webhook, update payment status to paid and booking status to paid.

For V1, platform owner can manually pay mentors outside platform. Do not implement Stripe Connect until there is traction.

Commission recommendation: start with 15% platform fee. Example: mentor price $20, platform fee $3, mentor earning $17.

# 10. Scheduling and Video Logic

V1 should not build a custom scheduling engine.

Option A fastest: mentor adds Calendly link. After payment, user is redirected or emailed the Calendly link.

Option B: admin manually coordinates booking time in early beta.

Option C later: integrate Google Calendar API.

Meeting link should be stored in bookings.meeting_link.

Mentor can paste Google Meet/Zoom link into dashboard if needed.

# 11. Search and Filtering

Search mentors by full text over headline, bio, industry, expertise_tags.

Filter by category, industry, language, price range, rating, and featured status.

Only show mentors where mentor_profiles.status = approved.

Sort options: Featured, Highest Rated, Lowest Price, Most Experienced, Newest.

# 12. Trust and Safety Rules

All mentors require admin approval before appearing publicly.

Mentor profile should show credentials but include disclaimer that platform does not guarantee outcomes.

Reviews only allowed after completed paid booking.

Keep platform communication and booking records where possible.

Add Terms and Privacy pages before launch.

For career/financial/legal advice, include disclaimer: advice is educational and not professional certification unless explicitly stated by mentor.

# 13. Replit Agent Master Prompt

Paste the following prompt into Replit Agent as the first implementation instruction:

Build a responsive web MVP called MentorBridge for an industry mentorship marketplace. Use Next.js, React, TypeScript, Tailwind CSS, and shadcn/ui. Use Supabase for authentication, PostgreSQL database, storage, and APIs. Use Stripe Checkout for payments. Do not build custom video calling; support external Calendly/Google Meet/Zoom links.

The platform connects mentees with industry experts. Mentees can browse approved mentors, filter by industry/topic/language/rate, view mentor profiles, select a package, pay through Stripe, and see bookings in their dashboard. Mentors can create profiles, add expertise, rates, languages, intro video URL, packages, and view bookings. Admin can approve mentors and view bookings.

Build these pages: homepage, mentor listing, mentor profile, auth pages, mentee dashboard, mentor onboarding, mentor dashboard, booking page, payment success page, admin dashboard, about, how it works, become a mentor, terms, privacy, contact.

Use PostgreSQL schema described in the implementation brief. Create Supabase SQL migration files. Implement role-based access: mentee, mentor, admin. Only approved mentors should appear publicly. Bookings should support statuses pending_payment, paid, scheduled, completed, cancelled, refunded. Reviews should only be created for completed bookings.

Design should be clean, modern, trustworthy, and professional. Make it mobile responsive. Prioritize working MVP over advanced features.

# 14. Replit Step-by-Step Build Tasks

Initialize Next.js app with TypeScript, Tailwind, ESLint, app router.

Install shadcn/ui and create base components: Button, Card, Input, Select, Badge, Tabs, Dialog, Avatar, Table.

Create Supabase client, environment variables, and auth helpers.

Create SQL migrations for tables listed in this document.

Implement authentication and profile creation on signup.

Build homepage and static marketing pages.

Build mentor listing page with mock data first, then Supabase data.

Build mentor profile page with package selection.

Build mentor onboarding form and save profile as pending.

Build admin dashboard to approve mentors.

Build booking flow: create pending booking, create Stripe Checkout session, redirect to Stripe.

Implement Stripe webhook to update booking/payment status after successful payment.

Build dashboards for mentees and mentors.

Implement reviews for completed bookings.

Add basic email confirmation if time permits.

Test full flow end-to-end with one mentor and one mentee.

# 15. Environment Variables

| Variable | Purpose |
| --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Supabase project URL |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Supabase public anon key |
| SUPABASE_SERVICE_ROLE_KEY | Server-only key for admin/server actions |
| STRIPE_SECRET_KEY | Stripe secret key |
| NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY | Stripe publishable key |
| STRIPE_WEBHOOK_SECRET | Stripe webhook signing secret |
| NEXT_PUBLIC_APP_URL | Production app URL |
| RESEND_API_KEY | Optional email provider key |

# 16. Initial Seed Data

Create seed data for the first MVP demo:

Categories: Finance, Accounting, Banking, Career Coaching, Technology, Marketing.

Sample mentors: CFO Advisor, Audit Manager, Banking Career Coach, ACCA Mentor, Software Engineering Mentor.

Packages: 30-min video call, 60-min deep session, email guidance package.

Languages: global

# 17. Quality Acceptance Criteria

User can sign up and login.

Mentor can submit profile.

Admin can approve mentor.

Approved mentor appears in listing.

Mentee can view mentor profile.

Mentee can select package and proceed to Stripe Checkout.

After successful payment, booking status updates to paid.

Mentee and mentor dashboards show booking.

Admin can see all bookings.

Site works on mobile and desktop.

No custom video calling is built in V1.

# 18. Suggested Launch Plan

| Timing | Actions |
| --- | --- |
| Week 1 | Finalize niche, create landing page, onboard first 5-10 mentors manually |
| Week 2 | Build MVP core: auth, profiles, listing, mentor profile |
| Week 3 | Add booking, payment, dashboards, admin approval |
| Week 4 | Test with inner circle, run first paid sessions, collect feedback |

# 19. Metrics to Track

Number of approved mentors.

Number of mentee signups.

Search-to-profile-view conversion.

Profile-view-to-booking conversion.

Paid bookings.

Completed sessions.

Average rating.

Repeat bookings.

Mentor response time.

Refund/dispute rate.

# 20. Future Features After Validation

Stripe Connect mentor payouts.

In-app messaging.

Calendar integration.

AI mentor matching.

Mobile apps.

Subscription packages.

Corporate accounts.

Knowledge base and mentor clips.

Verified mentor badges.

# 21. Final Instruction to Replit

Build the MVP in small working increments. After every major step, run the app, fix errors, and ensure the core booking flow remains functional. Prefer simple implementation over complex architecture. The MVP is successful when a real mentee can find a real mentor, pay, and attend a session.